WEEK 1 • PROJECT MANAGER INTERNSHIP

PROJECT PROPOSAL

AI Production Risk & Operations Assistant

Hypothetical AI-enabled software development project for Indian manufacturing SMEs

# EXECUTIVE PROJECT DASHBOARD

| Metric | Proposal Snapshot | Status |
| --- | --- | --- |
| Business opportunity | AI adoption is rising, but data integration and operational readiness remain barriers | 🟢 Evidence-backed |
| Target customer | Indian manufacturing SMEs / mid-sized manufacturers with fragmented operational data | 🔵 Defined ICP |
| Software | AI-assisted production-risk prediction, explanation and action recommendations | 🔵 Proposed MVP |
| MVP duration | 12 weeks | 🟡 Planning assumption |
| MVP planning budget | ₹8.00 lakh | 🟡 Bottom-up estimate |
| Core team | PM/Product + Full-stack + AI/ML + UX + QA + DevOps/Security | 🔵 Defined |
| AI components | Risk prediction + anomaly detection + explainability/recommendation layer | 🔵 Proposed design |
| Primary business outcome | Earlier identification of production risks and better operational decisions | 🟠 To validate in pilot |
| Decision gate | Prototype → pilot → Go / Pivot / Stop | 🔵 Governance |

DATA → AI MODEL → RISK SCORE → EXPLANATION → RECOMMENDATION → HUMAN DECISION → KPI

Important evidence convention: green/blue items are supported or defined; yellow items are planning assumptions; orange items are hypotheses that require customer or pilot validation. No unverified revenue, market-size or performance claim is presented as fact.

# 1. Executive Summary

This proposal recommends a 12-week, AI-first MVP for an AI Production Risk & Operations Assistant aimed at Indian manufacturing SMEs and mid-sized manufacturers. The product is designed to sit above existing operational data sources rather than replace an ERP or manufacturing execution system. Its purpose is to identify production orders at risk of delay, surface likely contributing factors, and present prioritized recommendations to an operations manager who retains final decision authority.

The market rationale is based on a current pattern: Indian organizations are increasing AI investment, while integration, skills and data-readiness issues continue to limit scale. A July 2026 report citing Rockwell Automation's 2026 State of Smart Manufacturing Report reported that 60% of Indian manufacturers struggled to use their data effectively, compared with 37% globally. A separate August 2026 industry report similarly emphasized fragmented ERP/MES/SCADA environments and inconsistent operational data as barriers to real-time AI insights. These are directional industry findings, not proof that every SME has the same problem. cite-style note: source list in Section 15.

The project therefore treats the market gap as a hypothesis: there may be a commercially attractive opportunity for a focused operational-intelligence layer that helps manufacturers extract actionable value from existing data without replacing core systems. The proposal uses Scrum with two-week sprints, an AI risk-management lifecycle inspired by NIST AI RMF, a lean team, stage-gated investment and a pilot before scale.

# 2. Market Discovery: Why This Project Exists

## 2.1 Current market signals

| Signal | Evidence / interpretation | Implication for project |
| --- | --- | --- |
| AI investment is accelerating in India | Autodesk's 2026 AI Pulse reporting, as summarized by Express Computer, says 91% of surveyed Indian organizations increased AI investment over the prior year; integration issues and skills shortages remain barriers. | Demand for AI is not the gap by itself; implementation and integration are more interesting. |
| Manufacturing data utilization remains difficult | A July 2026 report citing Rockwell's 2026 study says 60% of Indian manufacturers reported difficulty using data effectively, versus 37% globally. | A data-to-decision layer may have value if it can work with fragmented inputs. |
| AI adoption is moving toward execution | NITI Aayog's 2026 technology-services report recommends human + agent + platform models and vertical-specific tools, with greater emphasis on outcome-linked models. | Supports vertical, outcome-oriented software rather than generic AI features. |
| Manufacturing AI needs trustworthy data foundations | An August 2026 industry report stresses that fragmented ERP/MES/SCADA systems, inconsistent KPIs and poor data governance can prevent real-time AI insight. | MVP must include data-quality checks and integration assumptions, not only an ML model. |
| AI should augment human decision-making | Recent manufacturing commentary emphasizes AI as a way to provide faster, richer insights while retaining human judgment. | Product should recommend and explain; managers approve high-impact actions. |

## 2.2 The market-gap hypothesis

Hypothesis: manufacturing SMEs and mid-sized firms may have operational data spread across ERP, spreadsheets, machine/production records and quality logs, while existing enterprise systems can be expensive or complex to replace. A focused software layer that converts available operational signals into explainable production-risk alerts and recommended actions could address a narrower problem than a full ERP and be easier to pilot.

This is intentionally stated as a hypothesis. Competitor interviews, customer discovery and pilot evidence are required before claiming product-market fit.

# 3. Opportunity Selection Matrix

Three candidate opportunities were compared: manufacturing operations AI, digital-agency operations AI and SME compliance AI. Scores are our analytical assessment, not external market statistics. Weights reflect the requirements of this internship as well as commercial feasibility.

| Criterion | Weight | Manufacturing AI | Agency AI | Compliance AI |
| --- | --- | --- | --- | --- |
| Market pain | 20% | 9 | 8 | 8 |
| Growth / trend fit | 15% | 9 | 8 | 8 |
| Competitive whitespace | 15% | 8 | 7 | 7 |
| Willingness-to-pay potential | 15% | 8 | 8 | 8 |
| MVP feasibility | 15% | 7 | 9 | 9 |
| AI applicability | 10% | 9 | 8 | 8 |
| Project-management richness | 5% | 10 | 8 | 7 |
| Scalability | 5% | 9 | 10 | 9 |
| Weighted score / 100 | 100% | 84.5 | 81.0 | 80.0 |

Selection result: Manufacturing AI ranks first in this project-specific decision matrix. The result should be treated as a decision aid, not an objective measurement of market size.

# 4. Target Audience & User Problem

| Element | Definition |
| --- | --- |
| Primary ICP | Indian manufacturing SMEs and mid-sized manufacturers with multiple production orders and fragmented operational data. |
| Primary buyer | Plant head, operations head, manufacturing manager, COO or digital-transformation leader. |
| Primary user | Production/operations manager responsible for schedule adherence and response to disruptions. |
| Pain | Risks become visible late; information may be distributed across operational systems and manual records. |
| Current alternatives | ERP/MES dashboards, spreadsheets, manual meetings, machine-specific analytics and specialist predictive-maintenance tools. |
| Desired outcome | Earlier warning, clearer root-cause signals, prioritized action recommendations and improved operational visibility. |

We deliberately avoid claiming that all manufacturing SMEs lack these capabilities. The pilot must establish the actual workflow, available data and willingness to pay for each customer.

# 5. Proposed Software Product

## 5.1 Product proposition

An AI-assisted operational-intelligence platform that ingests selected production, order, machine, material and quality signals; calculates production-risk indicators; explains the major contributing factors; and presents recommended next actions to a human operations manager.

## 5.2 Core MVP modules

| Module | Purpose | MVP output |
| --- | --- | --- |
| Data ingestion & validation | Bring together CSV/API/manual operational data and flag missing or inconsistent fields. | Data-quality score + ingestion status |
| Order risk engine | Estimate risk that an order misses its planned milestone. | Low/Medium/High risk + probability |
| Anomaly detection | Identify unusual changes in machine/process indicators. | Anomaly alert + severity |
| Explainability | Show the main factors contributing to a prediction. | Top drivers / feature contribution |
| Recommendation layer | Translate signals into prioritized operational actions. | Recommended actions + rationale |
| Operations dashboard | Give managers a single view of order risk, anomalies and action status. | Risk heatmap + KPI view |
| Audit & approval | Record recommendation, user decision and timestamp. | Decision trail |

## 5.3 Explicitly out of scope

Replacing ERP/MES systems.

Autonomous control of industrial machinery.

Safety-critical automated decisions.

Fully autonomous procurement or production scheduling.

Building proprietary foundation models.

Guaranteeing reduction in downtime or delayed orders before pilot validation.

# 6. Product Workflow Visualization

| 1. INPUT | 2. PREPARE | 3. ANALYZE | 4. ACT | 5. LEARN |
| --- | --- | --- | --- | --- |
| Orders Production logs Machine signals Inventory Quality data | Validation Missing values Standardization Feature engineering | Delay-risk model Anomaly detection Explainability | Recommendation Human approval Action tracking | Outcome KPI Feedback Model monitoring Recalibration |

Factory data  →  trusted data layer  →  ML/analytics  →  explainable risk  →  manager action  →  measurable outcome

# 7. AI / Data Model Design

## 7.1 AI components

| Component | Candidate approach | Input examples | Output | Evaluation |
| --- | --- | --- | --- | --- |
| Delay-risk prediction | Logistic regression / tree-based model; benchmark alternatives | Order age, due date, progress, downtime, material status, workload | Probability of delay | Precision, recall, F1, calibration |
| Anomaly detection | Isolation Forest / statistical thresholds; benchmark alternatives | Machine/process signals, cycle time, rejection rate | Anomaly score | Precision/recall where labels exist; false-alert rate |
| Explainability | Feature importance / SHAP-style explanation where model supports it | Model features | Top contributing factors | Explanation consistency + user review |
| Recommendation layer | Rules + constrained LLM assistance for summaries, not autonomous control | Risk drivers + approved operating rules | Prioritized recommended actions | Human acceptance rate + action usefulness |

## 7.2 Data strategy

For the hypothetical MVP, public or synthetic data can be used to prototype the modeling pipeline. The UCI AI4I 2020 Predictive Maintenance Dataset contains 10,000 synthetic industrial observations and is explicitly described as reflecting real predictive-maintenance data. It can support model-development experimentation, but it should not be represented as an Indian factory dataset or as evidence that the final product will work on real customer operations.

For a real pilot, the preferred dataset would be anonymized customer operational data covering orders, production progress, downtime, material availability and quality outcomes. A data-readiness gate should precede model development.

## 7.3 AI success criteria

Use a holdout test set or time-based validation appropriate to the data.

Report precision, recall and F1 rather than accuracy alone, especially if delay/failure events are rare.

Monitor false negatives because missed high-risk orders may have greater business cost than extra alerts.

Track calibration if the product displays probabilities.

Document data drift and model-performance monitoring.

Require human approval for consequential operational recommendations.

Define a minimum pilot threshold before considering production deployment.

# 8. AI Governance & Risk Management

The project will use NIST AI RMF as a governance reference. NIST organizes AI risk management around four functions: Govern, Map, Measure and Manage, and emphasizes trustworthy characteristics such as validity/reliability, safety, security/resilience, accountability/transparency, explainability, privacy and fairness.

| NIST-aligned function | Project implementation |
| --- | --- |
| GOVERN | Define ownership, acceptable use, approval authority, data responsibilities and model-release criteria. |
| MAP | Document users, data sources, intended use, failure modes, human-AI interaction and potential impacts. |
| MEASURE | Test model performance, data quality, uncertainty, security and user-facing recommendation quality. |
| MANAGE | Prioritize risks, document mitigations, monitor post-pilot performance and make Go/Pivot/Stop decisions. |

# 9. Project Objective & Success Metrics

Objective: Within 12 weeks, design, develop, test and pilot an MVP that ingests a controlled manufacturing dataset, produces explainable production-risk indicators and presents actionable recommendations through a management dashboard, while meeting agreed software-quality and AI-evaluation thresholds.

| Success dimension | MVP target / acceptance criterion | Type |
| --- | --- | --- |
| Delivery | MVP ready for controlled pilot by Week 12 | Planning target |
| Scope | All committed MVP epics meet acceptance criteria or are formally deferred | Project control |
| Software quality | No unresolved critical defects at pilot release | Quality gate |
| AI performance | Meet a pre-agreed precision/recall/F1 threshold on a held-out validation set; threshold to be finalized after baseline analysis | Validation gate |
| Data quality | Required fields meet a documented completeness/consistency threshold before model scoring | Data gate |
| Usability | Pilot users can identify high-risk orders and understand top drivers without analyst assistance | Pilot test |
| Business value | Pilot demonstrates a measurable decision-time or risk-identification improvement; exact percentage is not promised in advance | Hypothesis to validate |

# 10. Resources & RACI

| Role | Key responsibility | Allocation assumption |
| --- | --- | --- |
| Project Manager / Product Lead | Scope, schedule, risks, stakeholders, delivery governance | 100% |
| Product Owner / Manufacturing SME | Requirements, workflow validation, acceptance | 40-50% |
| Full-stack Engineer | Application, APIs, dashboard, data services | 100% |
| AI/ML Engineer | Features, model benchmarking, evaluation, monitoring | 100% |
| UX/UI Designer | User flows, dashboard design, usability testing | 40-50% |
| QA / Automation Engineer | Functional, integration, regression and performance testing | 50-60% |
| DevOps / Security support | Cloud, CI/CD, access controls, logging, deployment | 20-30% |

## 10.1 RACI for major workstreams

| Workstream | PM | Product Owner | Engineer | AI/ML | UX | QA | DevOps |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Market/problem validation | A/R | R | C | C | C | I | I |
| Requirements & backlog | A/R | R | C | C | C | C | I |
| Architecture & data design | A | C | R | R | C | C | C |
| UX/dashboard | A | R | C | C | R | C | I |
| Core software | A | C | R | C | C | C | C |
| AI model | A | C | C | R | I | C | C |
| Testing & release | A | C | R | R | C | R | R |
| Pilot decision | R | A | C | C | C | C | C |

R = Responsible; A = Accountable; C = Consulted; I = Informed.

# 11. Methodology Selection

| Criterion | Waterfall | Scrum | Kanban |
| --- | --- | --- | --- |
| Requirement change | Low flexibility | High flexibility | High flexibility |
| Incremental delivery | Weak | Strong | Strong |
| Sprint/review cadence | Weak | Strong | Continuous |
| Customer feedback during build | Later | Built into reviews | Continuous |
| Fit for AI experimentation | Moderate/low | High | High |
| Fit for 12-week MVP | Moderate | High | Moderate/high |

Recommendation: Scrum as the primary framework, with selected Kanban practices for visualizing work-in-progress and bottlenecks. The 2020 Scrum Guide defines Scrum around iterative, incremental delivery and includes Product Owner, Scrum Master and Developers, Sprint Planning, Daily Scrum, Sprint Review and Sprint Retrospective.

## 11.1 Sprint plan

| Sprint | Weeks | Primary deliverable |
| --- | --- | --- |
| Sprint 0 / Discovery | 1-2 | Validated problem, requirements, data audit, architecture, backlog |
| Sprint 1 | 3-4 | Data ingestion, authentication, project/order foundation |
| Sprint 2 | 5-6 | Risk model baseline + core dashboard |
| Sprint 3 | 7-8 | Anomaly detection + explanations |
| Sprint 4 | 9-10 | Recommendations + audit/approval + integration hardening |
| Sprint 5 | 11-12 | UAT, pilot, security checks, performance tuning, Go/Pivot/Stop decision |

# 12. WBS & Critical Path

| WBS ID | Work package | Dependency | Critical? |
| --- | --- | --- | --- |
| 1.0 | Discovery & charter | Sponsor alignment | Yes |
| 2.0 | Data audit & architecture | 1.0 | Yes |
| 3.0 | UX & dashboard design | 1.0 | Near-critical |
| 4.0 | Data ingestion & core application | 2.0 | Yes |
| 5.0 | Model baseline & validation | 2.0 + initial data | Yes |
| 6.0 | Risk dashboard & explanations | 4.0 + 5.0 | Yes |
| 7.0 | Recommendation + approval workflow | 6.0 | Yes |
| 8.0 | QA/security/UAT | 4.0 + 6.0 + 7.0 | Yes |
| 9.0 | Pilot & decision | 8.0 | Yes |

Preliminary critical path: Discovery → Data/Architecture → Core data/application → Model baseline → Risk dashboard → Recommendation/approval → QA/UAT → Pilot decision. The PM must re-baseline this path after Sprint 1 because actual data readiness and integration dependencies are currently assumptions.

# 13. Cost Estimate & Calculation

The budget below is a hypothetical planning estimate for an AI-first MVP. It is not a vendor quote and should not be interpreted as the market price of software development. The purpose is to show a transparent bottom-up investment model.

| Cost item | Planning amount (₹ lakh) | Basis |
| --- | --- | --- |
| Project Manager / Product Lead | 1.20 | 12-week dedicated project/product coordination |
| Full-stack engineering | 1.80 | Lean AI-assisted application development |
| AI/ML engineering | 1.50 | Data pipeline, model benchmarking and evaluation |
| UX/UI | 0.60 | Discovery, dashboard and usability testing |
| QA / test automation | 0.70 | Functional, integration and regression testing |
| Cloud, APIs and software tools | 0.50 | MVP infrastructure and development services |
| DevOps / security support | 0.40 | Deployment, access, logging and security checks |
| Pilot/data preparation | 0.30 | Data preparation, onboarding and pilot support |
| Subtotal | 7.00 | Sum of above |
| Contingency | 1.00 | Planning reserve for uncertainty/rework |
| TOTAL | 8.00 | Proposed MVP planning ceiling |

Calculation: ₹1.20L + ₹1.80L + ₹1.50L + ₹0.60L + ₹0.70L + ₹0.50L + ₹0.40L + ₹0.30L = ₹7.00L; ₹7.00L + ₹1.00L contingency = ₹8.00L.

Cost-control principle: AI tooling is treated as productivity leverage, not as a substitute for accountability. The budget retains human ownership for product decisions, architecture, data quality, security, testing and deployment.

# 14. Risk Register & Mitigation

| Risk | P | I | Score | Mitigation | Owner |
| --- | --- | --- | --- | --- | --- |
| Insufficient/poor-quality customer data | H | H | 9 | Data-readiness gate; synthetic/public prototype; customer data audit | AI/ML + PM |
| Model false negatives | M | H | 6 | Prioritize recall; threshold tuning; human review; pilot monitoring | AI/ML |
| Too many false alerts | M | M | 4 | Calibrate thresholds; measure alert burden; user feedback | AI/ML + Product |
| Integration with legacy systems | H | H | 9 | Start with CSV/API MVP; isolate connectors; dependency log | Engineer + PM |
| Scope creep | H | M | 6 | MVP baseline; change log; sponsor approval | PM |
| User distrust of AI recommendations | M | H | 6 | Explainability, human approval, transparent audit trail | Product + AI |
| Security/privacy incident | M | H | 6 | Least privilege, encryption, logging, secure SDLC, security testing | DevOps |
| Budget overrun | M | M | 4 | Stage gates, weekly forecast, contingency reserve | PM |
| Pilot fails to show value | M | H | 6 | Define success criteria before pilot; Go/Pivot/Stop gate | PM + Product |

Risk score = Probability × Impact on a 1–3 scale (Low=1, Medium=2, High=3). Scores 6–9 are treated as priority risks for active mitigation.

# 15. Change, RAID & Stakeholder Controls

| Control | Cadence | Purpose |
| --- | --- | --- |
| Daily Scrum | Daily | Blocker removal and short-term coordination |
| RAID review | Weekly | Risks, assumptions, issues and dependencies |
| Budget/schedule review | Weekly | Forecast variance and protect critical path |
| Sprint Review | Every 2 weeks | Inspect working increment and gather stakeholder feedback |
| Retrospective | Every 2 weeks | Improve team process |
| Change-control review | As needed | Assess scope, cost, risk and timeline impact before approval |
| Executive dashboard | Weekly | Summarize decisions, major risks, milestones and business evidence |

# 16. Go / Pivot / Stop Investment Gates

| Gate | Decision question | Go condition |
| --- | --- | --- |
| Gate 1: Discovery | Is the problem sufficiently painful and data-accessible? | Validated workflow + usable data path + identified buyer |
| Gate 2: Prototype | Can the software make the problem visible and understandable? | Users can interpret dashboard and risk explanations |
| Gate 3: Model | Does the model outperform a simple baseline enough to justify complexity? | Predefined validation threshold met or model simplified |
| Gate 4: Pilot | Does the product improve decision-making or risk identification? | Evidence of user value and acceptable risk |
| Scale | Should the company invest further? | Business value, adoption, technical reliability and economics support expansion |

# 17. Executive KPI Dashboard for Pilot

| Category | KPI | Why it matters |
| --- | --- | --- |
| Operations | Orders at high risk | Shows whether the system surfaces actionable exposure |
| AI | Precision / recall / F1 | Shows model quality |
| AI | False-alert rate | Shows operational burden |
| Data | Data completeness / freshness | Shows whether the AI foundation is reliable |
| User | Recommendation acceptance rate | Shows usefulness and trust |
| User | Time to identify a risk | Shows decision-support value |
| Business | Delayed-order incidence | Potential outcome metric, not guaranteed benefit |
| Business | Avoided disruption value | Calculated only when evidence supports the estimate |

# 18. Final Recommendation

Proceed with a 12-week discovery-to-pilot MVP, not an unconditional full-scale product build. The project is attractive because it sits at the intersection of a current AI adoption wave and a documented manufacturing data/integration challenge. However, the commercial gap remains a hypothesis until customer discovery confirms that target manufacturers experience the problem, have usable data and are willing to pay for a focused solution.

The recommended investment ceiling is ₹8.00 lakh for the hypothetical MVP planning case, with funding released through gates rather than all at once. The project should be stopped or pivoted if data readiness, model performance, user adoption or business value fails the predefined criteria.

# 19. Evidence Classification & Limitations

| Label | Meaning in this proposal |
| --- | --- |
| VERIFIED | Supported by an external source cited in the reference list. |
| CALCULATED | Arithmetic derived from stated assumptions. |
| ASSUMPTION | Planning input needed to make a hypothetical project executable. |
| HYPOTHESIS | A business proposition that must be validated through customer/pilot evidence. |

The proposal does not claim a guaranteed ROI.

The budget is a planning model, not a procurement quote.

The opportunity score is an analytical decision matrix, not an external market ranking.

Public/synthetic datasets are suitable for prototyping but cannot substitute for customer data validation.

AI model performance is intentionally expressed as a gate to be tested rather than a promised accuracy number.

# 20. References

NITI Aayog (2026), India’s Technology Services – Reimagination Ahead. https://www.niti.gov.in/sites/default/files/2026-02/Technology-Services-Reimagination-Ahead.pdf

NIST (2023; updated resources 2026), Artificial Intelligence Risk Management Framework (AI RMF 1.0). https://www.nist.gov/publications/artificial-intelligence-risk-management-framework-ai-rmf-10

NIST AI Risk Management Framework Core and Playbook, Govern / Map / Measure / Manage. https://airc.nist.gov/airmf-resources/airmf/5-sec-core/

Scrum Guides, The 2020 Scrum Guide, Ken Schwaber & Jeff Sutherland. https://scrumguides.org/scrum-guide.html

UCI Machine Learning Repository, AI4I 2020 Predictive Maintenance Dataset. https://archive.ics.uci.edu/dataset/601/ai4i

Express Computer (July 2026), The 1.6x problem: Why India’s manufacturing AI spend is outrunning its data. https://www.expresscomputer.in/exclusives/the-1-6x-problem-why-indias-manufacturing-ai-spend-is-outrunning-its-data/136995/

Express Computer (August 2026), Why India’s Factory of the Future will be built on data, not algorithms. https://www.expresscomputer.in/news/why-indias-factory-of-the-future-will-be-built-on-data-not-algorithms/137588/

Express Computer (August 2026), AI adoption surges in India, but weak data foundations threaten enterprise-scale ROI. https://www.expresscomputer.in/news/ai-adoption-surges-in-india-but-weak-data-foundations-threaten-enterprise-scale-roi/137453/

Express Computer (August 2026), India leads APAC in AI investment and adoption: Autodesk report. https://www.expresscomputer.in/news/india-leads-apac-in-ai-investment-and-adoption-autodesk-report/137956/

Economic Times (August 2026), Gartex Texprocess India 2026: How AI is reshaping textile and fashion manufacturing. https://m.economictimes.com/small-biz/sme-sector/gartex-texprocess-india-2026-how-ai-is-reshaping-textile-and-fashion-manufacturing/articleshow/133335867.cms

END OF WEEK 1 PROJECT PROPOSAL