WEEK 4 • PROJECT MANAGER INTERNSHIP

PROJECT EVALUATION PLAN

AI Production Risk & Operations Assistant

Final-week evaluation framework: success metrics, data collection, analysis and decision-making

# EXECUTIVE EVALUATION DASHBOARD

| Evaluation Dimension | Target / Method | Decision Signal |
| --- | --- | --- |
| Delivery | 12-week MVP; agreed scope completed or formally deferred | Schedule + scope acceptance |
| Software quality | Critical defects = 0 at pilot release; agreed test pass criteria | Release readiness |
| AI performance | Predefined validation metrics vs baseline; no promised accuracy before testing | Model gate |
| Data quality | Completeness, freshness and validity monitored | Data-readiness gate |
| User value | Task success, time-to-identify risk, usability and recommendation usefulness | Pilot acceptance |
| Business value | Evidence of improved risk identification / decision speed; financial value only when measured | Value hypothesis |
| Adoption | Active pilot use, feature usage, recommendation acceptance | Product viability |
| Risk / trust | Security, explainability, human approval, incident and drift monitoring | Responsible-use gate |
| Investment decision | Go / Pivot / Stop using weighted evidence | Scale recommendation |

BASELINE → MEASURE → ANALYZE → COMPARE → INTERPRET → DECIDE

# 1. Purpose of the Evaluation

This plan determines whether the hypothetical 12-week MVP has succeeded from four perspectives: delivery, product/technical quality, AI performance and business/user value. The evaluation deliberately avoids treating feature completion as project success. A software product can be delivered on time and still fail to create useful outcomes.

The evaluation follows an evidence hierarchy: objective system data first, structured user evidence second, and financial/business impact only where a defensible baseline and measurement period exist. NIST's AI RMF Measure function calls for quantitative, qualitative or mixed methods, benchmarking, documented uncertainty, rigorous testing and continued monitoring, which is directly reflected in this plan. citeturn0search2turn0search3

# 2. What Does 'Success' Mean?

| Success Layer | Question | Evidence |
| --- | --- | --- |
| Project delivery | Did we deliver the agreed MVP within the timebox and governance rules? | Schedule, backlog, change log, release evidence |
| Product quality | Does the software work reliably for the intended workflow? | Test results, defect log, uptime/error data |
| AI quality | Does the model provide useful and sufficiently reliable predictions? | Holdout/test metrics, baseline comparison, calibration/error analysis |
| User success | Can intended users understand and act on the outputs? | Task testing, usability survey, interviews, usage telemetry |
| Business value | Does it improve a meaningful operational decision or outcome? | Before/after or controlled pilot measures |
| Responsible AI | Is the system explainable, secure, monitored and used within its limits? | Security checks, explanations, incident/drift logs, approval trail |
| Investment viability | Should the organization scale, pivot or stop? | Weighted scorecard + evidence review |

# 3. Evaluation Metric Framework

Metrics are divided into leading indicators, product/AI measures and lagging business outcomes. This prevents waiting until the final week to discover that the project is failing.

| Category | Metric | Definition / Calculation | Target / Gate |
| --- | --- | --- | --- |
| Schedule | Schedule variance | Actual accepted progress − planned progress | Investigate if < −3 percentage points at weekly review |
| Scope | MVP completion rate | Accepted MVP backlog items ÷ committed MVP items × 100 | ≥90% of committed critical scope; remaining items formally deferred |
| Quality | Critical defects | Count of unresolved critical defects | 0 at release |
| Quality | Defect escape rate | Post-release defects ÷ total detected defects | Track trend; threshold set during pilot |
| Reliability | Availability / error rate | Successful requests ÷ total requests; error events ÷ requests | Threshold defined during technical baseline |
| AI | Precision | TP ÷ (TP + FP) | Predefined threshold after baseline analysis |
| AI | Recall | TP ÷ (TP + FN) | Predefined threshold; prioritize missed high-risk events |
| AI | F1 | 2 × Precision × Recall ÷ (Precision + Recall) | Compare with baseline |
| AI | Calibration | Agreement between predicted risk probabilities and observed outcomes | Required if probability is shown |
| AI | False-alert rate | False positives ÷ all negative cases | Monitor operational burden |
| Data | Completeness | Required non-null fields ÷ required fields | Agreed threshold before scoring |
| Data | Freshness | Time between source update and platform availability | Agreed SLA for pilot |
| User | Task success rate | Users completing defined task without assistance ÷ attempts | Target set in UAT |
| User | Time to identify risk | Median time from opening workflow to identifying high-risk order | Compare baseline vs assisted workflow |
| User | Recommendation acceptance | Accepted recommendations ÷ recommendations acted upon | Pilot trend, not universal benchmark |
| Business | Delayed-order incidence | Delayed orders ÷ total relevant orders | Compare baseline vs pilot period |
| Business | Decision cycle time | Median time from risk signal to recorded decision | Compare baseline vs pilot |
| Business | Avoided-loss value | Validated avoided cost attributable to intervention | Only calculate with evidence |
| Trust | Human override rate | Overridden recommendations ÷ recommendations reviewed | Interpret with context; high/low is not automatically good/bad |
| Safety | Critical AI incidents | Material unsafe or prohibited AI outputs | 0; immediate investigation |

# 4. Metric Weighting for Final Project Score

To avoid declaring success because one dimension performed well, the final evaluation uses a weighted score. Weights are management choices for this hypothetical project, not an external standard.

| Dimension | Weight | Why |
| --- | --- | --- |
| Business / user value | 25% | The project exists to improve an operational decision. |
| AI performance & trustworthiness | 20% | AI is a core differentiator and must justify its complexity. |
| Product quality & reliability | 20% | A useful idea is not valuable if the software is unreliable. |
| Delivery / scope / schedule | 15% | The internship explicitly evaluates project execution. |
| Adoption / usability | 10% | A technically correct product still fails if users cannot use it. |
| Security / governance | 10% | Manufacturing operations and AI require controlled deployment. |
| TOTAL | 100% | Final project evaluation |

Each dimension is scored 0-100 from measured evidence. Weighted project score = Σ (dimension score × weight).

# 5. Suggested Final Decision Bands

| Weighted Score | Interpretation | Decision |
| --- | --- | --- |
| 85-100 | Strong evidence of value, quality and feasibility | GO: recommend scale/pilot expansion |
| 70-84 | Promising but with material gaps | CONDITIONAL GO / PIVOT: fix defined gaps and re-test |
| 55-69 | Mixed evidence; value not yet proven | PIVOT / EXTEND VALIDATION |
| <55 | Insufficient evidence or unacceptable risk | STOP or fundamentally redesign |

These bands are internal decision rules for the hypothetical proposal, not industry benchmarks.

# 6. Baseline Design

Evaluation requires a comparison point. The baseline should be the customer's existing process, not an imaginary 'zero' state. For a real pilot, collect baseline observations before users receive AI-assisted recommendations.

| Baseline Measure | Collection Method | Minimum Observation |
| --- | --- | --- |
| Time to identify production risk | Timed workflow observation / system timestamps | Multiple comparable orders/users |
| Decision cycle time | Timestamp from issue recognition to recorded decision | Multiple comparable incidents |
| Delayed-order rate | Historical operational records | Comparable pre-pilot period |
| Current alert / exception process | Interview + workflow observation | Document current method |
| Data completeness/freshness | Data audit | At least one representative data window |
| User effort | Task observation / survey | Representative pilot users |

Where a clean before/after comparison is impossible, the report will state the limitation and use triangulation: system telemetry + user evidence + operational records. We will not claim causality from a simple correlation.

# 7. Data Collection Plan

| Data Source | Data Collected | Method | Frequency | Owner | Privacy / Control |
| --- | --- | --- | --- | --- | --- |
| Application telemetry | Logins, workflow events, risk views, response time | Automated logs | Continuous | Engineering | Access-controlled; minimize personal data |
| AI model logs | Predictions, confidence, version, features used | Model monitoring | Per prediction | AI/ML | No unnecessary raw sensitive data |
| Operational data | Orders, progress, downtime, materials, quality outcomes | API/CSV/manual controlled import | Daily / agreed source cadence | Product + Customer | Anonymization / least privilege |
| Defect tracker | Severity, root cause, resolution time | Issue tracker | Continuous | QA | Team access |
| UAT tasks | Task success, errors, completion time | Structured test protocol | Week 11 | QA/Product | Consent/appropriate handling |
| User survey | Usability, trust, usefulness | Short structured survey | UAT + pilot end | Product | Aggregate reporting |
| User interviews | Why users accepted/rejected recommendations | Semi-structured interview | Pilot | Product/PM | Record only necessary information |
| Security monitoring | Authentication/access events, incidents | Logs/scans | Continuous / release | DevOps | Restricted access |

The UCI AI4I 2020 dataset can be used for prototype/model-development testing because it contains 10,000 synthetic industrial observations and is explicitly described by UCI as synthetic data reflecting predictive-maintenance data encountered in industry. It must not be presented as actual Indian manufacturing data or as proof of production performance. citeturn0search0

# 8. Data Collection Timing

| Phase | What We Collect | Purpose |
| --- | --- | --- |
| Pre-pilot | Baseline operational and user metrics | Establish comparison point |
| UAT | Task success, defects, usability, model behavior | Release readiness |
| Pilot Week 1 | Usage, alerts, user feedback, errors | Detect early problems |
| Pilot Week 2+ | Outcome metrics, recommendation actions, model drift | Measure value |
| Pilot close | Business/user/AI/security evidence | Final evaluation |
| 30-day post-pilot (if available) | Retention, drift, operational impact | Validate durability |

# 9. Experimental / Comparison Design

The preferred design is a controlled before-and-after pilot with matched operational scenarios. If feasible, similar users or production lines can be compared over comparable periods. If randomization or a control group is not operationally feasible, the evaluation will use a pre/post design and clearly label the findings as observational.

| Design | Strength | When Used |
| --- | --- | --- |
| Before vs after | Simple and feasible | Default pilot design |
| Matched comparison | Stronger than raw pre/post if comparable groups exist | Preferred when operations allow |
| A/B or randomized test | Strongest causal design but may disrupt operations | Only if safe and operationally practical |
| Prototype benchmark | Good for AI model comparison | Always used before selecting final model |

# 10. AI Evaluation Protocol

| Step | Method | Output |
| --- | --- | --- |
| 1. Define target | Precisely define what counts as a high-risk event | Label definition |
| 2. Create baseline | Simple rule/model benchmark | Baseline metrics |
| 3. Split data | Use a defensible holdout or time-based split | Train/validation/test sets |
| 4. Train candidates | Compare a small number of appropriate models | Candidate results |
| 5. Evaluate | Precision, recall, F1, calibration, confusion matrix | Validation report |
| 6. Stress test | Check missing/noisy data and edge cases | Robustness findings |
| 7. Explain | Review feature contributions and user interpretability | Explanation review |
| 8. Pilot monitor | Track performance, drift, false alerts and incidents | Production monitoring |
| 9. Decide | Compare performance against business value and risk | Go/Pivot/Stop |

NIST's Measure function explicitly calls for appropriate metrics, benchmarking, documented test sets and tools, evaluation in conditions similar to deployment, monitoring in production, and documentation of model validity, limitations and context. citeturn0search2turn0search32

# 11. Data Analysis Plan

| Question | Analysis | Why |
| --- | --- | --- |
| Did delivery stay on track? | Planned vs actual progress; milestone variance | Detect schedule problems |
| Did software quality improve? | Defect counts, severity, resolution time, escape rate | Assess reliability |
| Does AI identify risk? | Confusion matrix, precision, recall, F1, calibration | Assess predictive usefulness |
| Is AI better than a simpler method? | Compare candidate vs baseline on same test set | Justify AI complexity |
| Do users perform better? | Median task time, success rate, error rate, survey responses | Measure usability/value |
| Did operations improve? | Pre/post rates and cycle times; matched comparison if possible | Assess business effect |
| Is value financially meaningful? | Validated avoided cost / time savings − incremental cost | Support investment decision |
| Are risks acceptable? | Incident counts, overrides, drift, security findings | Support responsible deployment |

# 12. Example Financial Value Calculation

Financial impact must be calculated from observed customer data. The following is an illustrative formula, not a promised ROI.

| Variable | Example placeholder | Formula |
| --- | --- | --- |
| Avoided delayed-order cost | ₹X | Baseline delay cost − pilot delay cost |
| Time saved | Y hours | (Baseline decision time − pilot decision time) × number of decisions |
| Labor value | ₹Z/hour | Time saved × validated loaded hourly cost |
| Incremental operating cost | ₹C | Cloud + support + incremental software cost |
| Net benefit | ₹N | Avoided cost + labor value − incremental operating cost |
| ROI | N / investment | Net benefit ÷ project investment × 100 |

Example calculation should only be populated after the pilot provides defensible numbers. This prevents the project from manufacturing an attractive ROI before evidence exists.

# 13. User Evaluation

| Measure | Method | Success Signal |
| --- | --- | --- |
| Task completion | 5-8 realistic operational scenarios | High completion with low assistance |
| Time to identify risk | Timed task | Lower than baseline |
| Comprehension | Ask user to explain why an order is risky | Correct identification of key drivers |
| Recommendation usefulness | 5-point usefulness rating + interview | Positive trend and qualitative confirmation |
| Trust calibration | Ask when user would/not use recommendation | Appropriate trust, not blind acceptance |
| Usability | Short standardized questionnaire + interview | No critical usability barrier |
| Adoption | Feature usage and repeat use | Sustained use during pilot |

# 14. Dashboard for Final Evaluation

The final evaluation dashboard will summarize the project for the sponsor in one page.

| KPI Card | Example Display | Status Logic |
| --- | --- | --- |
| Delivery | 92% committed scope delivered | Green if critical scope complete |
| AI | Recall / Precision / F1 | Green/Amber/Red against approved gate |
| Quality | Critical defects: 0 | Green only if zero |
| Data | Completeness: measured % | Green/Amber/Red against data gate |
| User | Median risk-identification time | Compare against baseline |
| Adoption | Active pilot users / target users | Trend + target |
| Business | Delayed-order incidence | Baseline vs pilot |
| Trust | Override + incident trend | Investigate unexpected changes |
| Investment | Weighted score /100 | Go/Pivot/Stop band |

FINAL SCORE = BUSINESS VALUE + AI QUALITY + PRODUCT QUALITY + DELIVERY + ADOPTION + GOVERNANCE

# 15. Evaluation Governance

| Role | Evaluation Responsibility |
| --- | --- |
| Sponsor | Approves success criteria and final Go/Pivot/Stop decision |
| Project Manager | Owns evaluation plan, evidence integrity, schedule and final report |
| Product Owner / SME | Validates operational relevance and user outcomes |
| AI/ML Engineer | Owns model evaluation, validation and limitations |
| QA | Owns test evidence and defect quality |
| DevOps/Security | Owns security/reliability evidence |
| Pilot users | Provide task, usability and operational feedback |
| Independent reviewer (if available) | Challenges conclusions and checks evidence quality |

NIST recommends considering internal experts who were not front-line developers and/or independent assessors in regular AI assessments, helping reduce conflicts of interest and strengthen evaluation quality. citeturn0search2

# 16. Final Evaluation Decision Logic

| Condition | Decision |
| --- | --- |
| High weighted score + critical gates passed + evidence of user/business value | GO / Scale |
| Good product but weak AI advantage | PIVOT to simpler analytics/rules; reassess AI scope |
| Strong technical metrics but weak user adoption | PIVOT UX/workflow/value proposition |
| Good user value but poor data readiness | EXTEND data-integration pilot before scale |
| Critical security/safety issue | STOP affected deployment until risk is resolved |
| Good delivery but no measurable business value | STOP or redefine problem before further investment |

This ensures the final decision is not driven by a single attractive metric. A high F1 score cannot compensate for zero user adoption; perfect schedule performance cannot compensate for unacceptable security risk.

# 17. Final Evaluation Report Structure

Executive summary and final score

Project objectives vs achieved outcomes

Scope / schedule / budget performance

Software quality and reliability results

AI model evaluation and limitations

User testing and adoption evidence

Business outcome analysis

Risk, security and responsible-AI assessment

Lessons learned

ROI/value calculation where evidence permits

Go / Pivot / Stop recommendation

Post-pilot monitoring plan

# 18. Limitations & Evidence Integrity

Prototype performance on synthetic/public data cannot establish production performance.

Before/after improvements do not automatically prove causation.

Self-reported user satisfaction is supplementary evidence, not a substitute for behavioral metrics.

Financial ROI is only calculated where baseline costs and attributable benefits are sufficiently documented.

Model thresholds are set before final testing where possible to reduce moving the goalposts after seeing results.

Any metric not collected reliably will be marked unavailable rather than estimated.

Success thresholds are project-specific planning criteria, not industry-wide benchmarks.

# 19. Week 4 Evaluation Alignment

| Internship Requirement | Where Addressed |
| --- | --- |
| Appropriate success metrics | Sections 3-5: delivery, quality, AI, user, business and governance metrics |
| Feasible data collection | Sections 6-8: baseline, sources, methods, owners and timing |
| Data analysis methods | Sections 9-12: comparison designs, AI evaluation, quantitative analysis and value calculations |
| Use of evaluation information | Sections 13-17: dashboard, decision gates, final report and Go/Pivot/Stop logic |
| Comprehensive plan | Full lifecycle from baseline to post-pilot monitoring |

# 20. Final Recommendation

The project should be evaluated as a business-and-technology experiment, not merely a software delivery exercise. The final question is not 'Did we build the dashboard?' but 'Did the system provide sufficiently reliable, understandable and actionable information to improve an important manufacturing decision at an acceptable cost and risk?'

The preferred decision sequence is: establish baseline → validate technical quality → measure user behavior → compare operational outcomes → calculate defensible financial value → assess AI and security risk → make a Go/Pivot/Stop decision. Where evidence is insufficient, the correct outcome is to collect more evidence rather than invent a positive result.

# 21. References

NIST, Artificial Intelligence Risk Management Framework (AI RMF 1.0). https://www.nist.gov/publications/artificial-intelligence-risk-management-framework-ai-rmf-10

NIST AI RMF Core, MEASURE function. https://airc.nist.gov/airmf-resources/airmf/5-sec-core/

NIST, AI Test, Evaluation, Validation and Verification (TEVV). https://www.nist.gov/ai-test-evaluation-validation-and-verification-tevv

UCI Machine Learning Repository, AI4I 2020 Predictive Maintenance Dataset. https://archive.ics.uci.edu/dataset/601/ai4i

The Scrum Guide, 2020, Ken Schwaber & Jeff Sutherland. https://scrumguides.org/scrum-guide.html

# 22. Evidence Classification

| Label | Meaning |
| --- | --- |
| VERIFIED | Supported by an external source or directly observed project data. |
| CALCULATED | Derived transparently from measured data and a stated formula. |
| ASSUMPTION | Planning input required for the hypothetical evaluation. |
| HYPOTHESIS | Proposition to be tested through pilot evidence. |

END OF WEEK 4 • PROJECT EVALUATION PLAN